Software Project Management

| Name | Roll Number |
| --- | --- |
| Ifraim Ijaz | 231400107 |
| Muhammad Rehan Abid | 231400109 |
| Kashaf Shafiq | 231400112 |
| Tasneem Fatima | 231400115 |

Section: C

Stage: 3

Resource Sheet:

After resolving:

Resource Assigned:

After  Resolving  :

Resource Usage:

After resolve:

Overallocation Identified: FullStack Developer was overallocated — Max Units reduced to 50%, but task assignments (Supervisor Search Module, Proposal Submission & Approval, Meeting Scheduling Module, FYP Committee Dashboard, Server Setup & Web Deployment) remained at 100% Units, exceeding capacity.

Resolution: Assignment Units on all FullStack Developer tasks were reduced from 100% to 50% to match resource capacity, resolving the overallocation (verified via Resource Usage/Resource Graph view).